Detailed Responsibilities of my recommend duties

My Plan is to make our own software to get data from our team with simplest way through their mobile phone or their laptop without any high knowledge of learning the software, and then I will transfer those data automatically to Primavera P6, MS Project, or similar tools for generating professional analyze and reports for management purpose.

1. Project Planning and Scheduling

- Develop and maintain the project baseline schedule.

- Create Work Breakdown Structure (WBS) in coordination with engineering, procurement, and site teams.

- Perform critical path analysis (CPM) and identify key milestones.

- Conduct resource loading and leveling for manpower, equipment, and materials.

- Update the schedule periodically (weekly/monthly) based on actual progress.

2. Progress Monitoring and Reporting

- Measure and report physical progress (% complete) using weighted activities or quantity-based methods.

- Prepare S-Curves (planned vs. actual progress) for time and cost.

- Calculate Earned Value Management (EVM) metrics: SPI (Schedule Performance Index), CPI (Cost Performance Index), SV (Schedule Variance), CV (Cost Variance).

- Forecast time to completion (Forecast Finish Date) and Estimate at Completion (EAC) for schedule.

- Prepare weekly/monthly progress reports including Gantt charts, dashboards, variances, and corrective action recommendations.

3. Cost Control and Budget Management

- Establish and maintain the project cost baseline (Budget at Completion – BAC).

- Track actual costs (labor, materials, subcontractors, equipment hire, overheads) against budget.

- Monitor and control direct and indirect costs per WBS element.

- Prepare cash flow forecasts (inflow from client payments + outflow for expenses).

- Calculate and report cost variances and forecast cost at completion (EAC/ETC).

- Support preparation of interim payment applications (Progress Payment Certificates – IPC) in line with Oman standard formats (e.g., ROP/Ministry requirements).

4. Change Management and Variation Orders

- Identify, log, and evaluate potential changes/variations (scope changes, design modifications, site conditions).

- Assess impact of changes on time, cost, and resources.

- Prepare variation proposals / change order requests for client approval.

- Update baseline schedule and budget after approved variations (re-baselining).

- Track and report approved vs. pending variations.

5. Risk Management (Basic Level – Often Combined)

- Maintain a simple risk register for project-specific risks (delays, cost overruns, claims potential).

- Monitor early warning signs (e.g., low SPI/CPI, resource conflicts).

- Recommend mitigation actions for identified risks.

6. Contract and Commercial Support

- Review and track key contract clauses related to time extensions, liquidated damages, payment terms, and claims.

- Support preparation of Extension of Time (EOT) claims if delays are excusable.

- Assist in subcontractor progress evaluation and payment certification.

- Monitor subcontractor performance against their agreed schedule and cost.

7. Document and Data Management (Light Level)

- Maintain centralized records of progress data, cost sheets, photos, site diaries (often shared with document control).

- Ensure all reports and submissions are archived for audit/claims purposes.

8. Liaison and Meetings

- Attend progress meetings with client/consultant and prepare inputs (progress slides, issues list).

- Coordinate with site engineers, QS (Quantity Surveyor), procurement, and finance for data collection.

- Provide regular updates to project manager / company owner on project health (red flags, forecasts).

9. End-of-Project / Closeout Activities

- Prepare final account inputs (as-built schedule, final cost breakdown).

- Document lessons learned and performance analysis.

- Archive all project control data for future reference / claims.

- In Lump Sum contracts, cost overruns directly hit your profit → so strong focus on EVM, cash flow, and variation control.

- Client payments often monthly based on certified progress → timely and accurate IPC preparation is critical.